# ACCOMPLISHMENT / DOCUMENTATION REPORT

PROJECT TITLE: ALM Biometric Attendance Payroll System Management
TEAM NAME: BACKEND
MEMBER NAME:

- Guillena, Jasmine L

- Alkuino, Michael Jose P.

- Magsanay, Christian

- Abuda, Christian Kerr

- Gunda, Philip Justine

- Comandao, Sheila Mae

WEEK NUMBER: Week 3
COVERAGE PERIOD: March 28, 2026

### SUMMARY OF THE WEEK:

Third Week, while waiting for their leader Guillena, Alkuino takes in charge and assigned each member to do their task. Magsanay and Gunda have access to Github. The rest of the team brainstormed and discussed on what to do while waiting for an internet connection to gain access to Github. Miss Guillena arrive and give new task to connect front end to database.

### DAILY PROGRESS LOG:

Monday: None
Tuesday: None
Wednesday: None
Thursday: None
Friday: None
Saturday: The team collaborated the frontend pages to sync to the database. During sync the team discovered several issues in the front end and discussed it among the team due to the slow internet, only two members were able to clone repository due to slow internet connection in campus, the rest of the team contribute by assisting the two members who have access to clone the repository.

### TASKS COMPLETED:

### Employee page was successfully synch to the database by Magsanay (Unsure if changes pushed or added in repository).

### TASKS IN PROGRESS:

- **P0** Authorization/RBAC audit: ensure company scoping on every endpoint, prevent data leakage, unify role checks (Admin/HR/Payroll Officer).

- **P0** Data integrity & transactions: wrap bulk operations + payroll runs + “apply to all” in transactions, prevent partial writes.

- **P0** Payroll correctness validation: unit-test payroll formulas (absences, late, OT, allowances, deductions, loans), consistent period handling.

- **P0** “Latest period” + filtering consistency: standardize period keys, add “latest” fetch patterns to avoid empty exports/pages.

- **P1** Input validation standard: centralized validation for dates, amounts, IDs; reject invalid payloads; consistent JSON shape.

- **P1** Database indexing: company_id + employee_id + period + log_date indexes for attendance/payroll queries.

- **P1** Audit trail: who changed settings, ran payroll, enrolled face, approved/denied leave/loans; immutable logs.

- **P1** Timezone standardization: set server timezone + store timestamps consistently; avoid client-time dependency.

- **P2** Pagination + query optimization: attendance/employees/payroll endpoints support paging/filtering/search server-side.

- **P2** Reliability: better error messages, retry-safe idempotent endpoints for payroll runs, rate limiting for kiosk scans.

- **P3** Backup/restore tooling: scheduled backups, download/export, restore verification.

### PROBLEMS ENCOUNTERED:

- The rest of the team have difficulties to gain access to github due to slow internet connection.

- The login system is not properly connected to the database, so user accounts cannot be verified.

- The signup system does not correctly save user information, so accounts are not fully created.

- The signup form has incorrect labels like “admin username” and “admin email” instead of just “username” and “email.”

### SOLUTIONS APPLIED:

- The Backend team notify the Frontend team the problems about the alignment.

- The Backend team decided to continue next week due to slow internet connection.

- Magsanay successfully synchronize the employee page admin UI to the database.

### PROOF OF WORK:

### (None)

### NEXT WEEK PLAN:

• The Backend team will do the task for week 4

### REMARKS:

The backend team made steady progress despite challenges with limited internet access, showing strong collaboration and adaptability during development. However, several core functionalities are still incomplete and will require further refinement in the succeeding phase.