# ACCOMPLISHMENT / DOCUMENTATION REPORT

PROJECT TITLE: ALM Biometric Attendance Payroll System Management
TEAM NAME: FRONTEND
MEMBER NAME:

- Robis, Brent Kristian L.

- Prisno, Wyne C.

- Calo, Jayke Louise

- Calvo, Cherose Angela C.

- Caalim, Arianne Mae

- Canonce, Beverly

- Aucilla, Criselda Vhie O.

- Rafales, Caren A.

- Lacambra, Alfonse

WEEK NUMBER: Week 3
COVERAGE PERIOD: March 23 – March 28, 2026

### SUMMARY OF THE WEEK:

During the third week, the team began the frontend development phase by converting the high-fidelity designs into actual web pages. Using HTML, CSS, and basic JavaScript, each member contributed to coding different pages, such as login, dashboard, employee, and payroll sections. By the end of the week, several frontend pages were successfully developed and partially functional, providing a strong foundation for backend integration.

### DAILY PROGRESS LOG:

Monday: Set up project files and started coding the login page.
Tuesday: Developed dashboard layout and navigation menu.
Wednesday: Worked on employee page structure and styling.
Thursday: Created payroll, deductions, and allowances pages.
Friday: Fixed layout issues and improved CSS styling.
Saturday: Tested pages and continued minor debugging.

### TASKS COMPLETED:

• Developed frontend pages using HTML, CSS, and JavaScript
• Converted high-fidelity designs into working web pages

### TASKS IN PROGRESS:

• Refining UI design and fixing layout issues
• Improving responsiveness and user interaction

### PROBLEMS ENCOUNTERED:

• Difficulty aligning elements using CSS
• Minor errors in page linking and navigation

### SOLUTIONS APPLIED:

• Used CSS techniques such as flexbox and spacing adjustments
• Reviewed and tested links to ensure proper navigation

### PROOF OF WORK:

### LOGIN

<?php

session_start();

if (isset($_SESSION['user_id'])) {

header('Location: index.php');

exit;

}

?>

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>Login - ALM Biometric Attendance</title>

<link rel="stylesheet" href="https://cdnjs.cloudflare.com/ajax/libs/font-awesome/6.4.0/css/all.min.css">

<style>

* {

margin: 0;

padding: 0;

box-sizing: border-box;

font-family: 'Segoe UI', sans-serif;

}

body {

height: 100vh;

background: url('bg.jpg') no-repeat center center/cover;

display: flex;

justify-content: center;

align-items: center;

}

/* CARD */

.login-card {

width: 450px;

background: rgba(255, 255, 255, 0.95);

border-radius: 15px;

padding: 40px;

box-shadow: 0 10px 30px rgba(0,0,0,0.3);

}

/* LOGO */

.logo {

display: block;

margin: 0 auto 10px auto;

width: 100px;

height: 100px;

border-radius: 75%;

}

/* TITLE */

.login-left h2 {

margin-bottom: 20px;

color: #333;

text-align: center;

}

/* INPUT */

.form-group {

margin-bottom: 20px;

}

.input-wrapper {

position: relative;

}

.input-wrapper input {

width: 100%;

padding: 12px 40px 12px 15px;

border-radius: 25px;

border: 1px solid #ccc;

outline: none;

}

.input-wrapper input:focus {

border-color: #2400b3;

}

.input-wrapper i {

position: absolute;

right: 15px;

top: 50%;

transform: translateY(-50%);

color: #999;

}

/* LOGIN BUTTON */

.login-btn {

width: 100%;

padding: 12px;

border: none;

border-radius: 25px;

background: #4800b3;

color: #fff;

font-weight: bold;

cursor: pointer;

margin-bottom: 10px;

}

.login-btn:hover {

background: #1633c6;

}

/* KIOSK BUTTON */

.kiosk-btn {

display: block;

width: 100%;

padding: 12px;

border-radius: 25px;

background: #ffffff;

border: 1px solid #190691;

color: #031b57;

font-weight: bold;

text-align: center;

text-decoration: none;

transition: 0.3s;

}

.kiosk-btn:hover {

background: #4800b3;

color: #fff;

}

/* SIGNUP */

.signup-text {

margin: 15px 0;

font-size: 14px;

text-align: center;

}

.signup-text a {

color: #0600b3;

text-decoration: none;

font-weight: bold;

}

</style>

</head>

<body>

<div class="login-card">

<div class="login-left">

<!-- LOGO -->

<img src="logo1.jpeg" alt="Logo" class="logo">

<h2>Login</h2>

<form id="loginForm">

<div class="form-group">

<div class="input-wrapper">

<input type="text" name="username" placeholder="Username" required>

<i class="fas fa-user"></i>

</div>

</div>

<div class="form-group">

<div class="input-wrapper">

<input type="password" name="password" placeholder="Password" required>

<i class="fas fa-lock"></i>

</div>

</div>

<button type="submit" class="login-btn">Login</button>

<p class="signup-text">

Dont have an account? <a href="signup.php">Sign Up</a>

</p>

<!-- KIOSK BUTTON -->

<a href="kiosk.php" class="kiosk-btn">Launch Kiosk</a>

</form>

</div>

</div>

<script>

document.getElementById('loginForm').onsubmit = async (e) => {

e.preventDefault();

const formData = new FormData(e.target);

const response = await fetch('api.php?action=login', {

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify(Object.fromEntries(formData))

});

const result = await response.json();

if (result.success) {

if (result.role === 'Employee') {

window.location.href = 'ess.php';

} else {

window.location.href = 'index.php';

}

} else {

alert(result.message);

}

};

</script>

</body>

</html>

SIGN-UP

92% of storage used … If you run out, you can't create, edit, and upload files. Get 30 GB for ₱10 for 3 months ₱49.

<?php

session_start();

if (isset($_SESSION['user_id'])) {

header('Location: index.php');

exit;

}

?>

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>Sign Up - ALM Biometric Attendance</title>

<link rel="stylesheet" href="https://cdnjs.cloudflare.com/ajax/libs/font-awesome/6.4.0/css/all.min.css">

<style>

* {

margin: 0;

padding: 0;

box-sizing: border-box;

font-family: 'Segoe UI', sans-serif;

}

body {

height: 100vh;

background: url('bg.jpg') no-repeat center center/cover;

display: flex;

justify-content: center;

align-items: center;

}

/* CARD */

.login-card {

width: 450px;

background: rgba(255, 255, 255, 0.95);

border-radius: 15px;

padding: 40px;

box-shadow: 0 10px 30px rgba(0,0,0,0.3);

}

/* LOGO */

.logo {

display: block;

margin: 0 auto 10px auto;

width: 100px;

height: 100px;

border-radius: 75%;

}

/* TITLE */

.login-left h2 {

margin-bottom: 20px;

color: #333;

text-align: center;

}

/* INPUT */

.form-group {

margin-bottom: 20px;

}

.input-wrapper {

position: relative;

}

.input-wrapper input {

width: 100%;

padding: 12px 40px 12px 15px;

border-radius: 25px;

border: 1px solid #ccc;

outline: none;

}

.input-wrapper input:focus {

border-color: #2400b3;

}

.input-wrapper i {

position: absolute;

right: 15px;

top: 50%;

transform: translateY(-50%);

color: #999;

}

/* BUTTON */

.login-btn {

width: 100%;

padding: 12px;

border: none;

border-radius: 25px;

background: #4800b3;

color: #fff;

font-weight: bold;

cursor: pointer;

margin-bottom: 10px;

}

.login-btn:hover {

background: #1633c6;

}

/* TEXT */

.signup-text {

margin-top: 15px;

font-size: 14px;

text-align: center;

}

.signup-text a {

color: #0600b3;

text-decoration: none;

font-weight: bold;

}

</style>

</head>

<body>

<div class="login-card">

<div class="login-left">

<!-- LOGO -->

<img src="logo1.jpeg" alt="Logo" class="logo">

<h2>Sign Up</h2>

<form id="signupForm">

<div class="form-group">

<div class="input-wrapper">

<input type="text" name="company_name" placeholder="Company Name" required>

<i class="fas fa-building"></i>

</div>

</div>

<div class="form-group">

<div class="input-wrapper">

<input type="text" name="username" placeholder="Admin Username" required>

<i class="fas fa-user-shield"></i>

</div>

</div>

<div class="form-group">

<div class="input-wrapper">

<input type="email" name="email" placeholder="Admin Email" required>

<i class="fas fa-envelope"></i>

</div>

</div>

<div class="form-group">

<div class="input-wrapper">

<input type="password" name="password" id="password" placeholder="Password" required>

<i class="fas fa-lock"></i>

</div>

</div>

<div class="form-group">

<div class="input-wrapper">

<input type="password" name="confirm_password" id="confirm_password" placeholder="Confirm Password" required>

<i class="fas fa-check-circle"></i>

</div>

</div>

<button type="submit" class="login-btn">Register</button>

<p class="signup-text">

Already have an account? <a href="login.php">Login</a>

</p>

</form>

</div>

</div>

<script>D

document.getElementById('signupForm').onsubmit = async (e) => {

e.preventDefault();

const formData = new FormData(e.target);

const data = Object.fromEntries(formData);

if (data.password !== data.confirm_password) {

alert("Passwords do not match!");

return;

}

const response = await fetch('api.php?action=signup', {

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify(data)

});

const result = await response.json();

if (result.success) {

alert("Registration successful! You can now login.");

window.location.href = 'login.php';

} else {

alert(result.message || "Registration failed.");

}

};

</script>

</body>

</html>

DASHBOARD

92% of storage used … If you run out, you can't create, edit, and upload files. Get 30 GB for ₱10 for 3 months ₱49.

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<title>Payroll Dashboard</title>

</head>

<body style="margin:0; font-family:Arial, sans-serif; background:#1c1c1c;">

<div style="display:flex; height:100vh;">

<!-- SIDEBAR -->

<div style="width:250px; background:#4458a6; color:white; display:flex; flex-direction:column; justify-content:space-between; padding:25px 15px; box-sizing:border-box;">

<div>

<!-- Logo -->

<div style="display:flex; align-items:center; gap:12px; margin-bottom:40px;">

<img src="logo.jfif" style="width:58px; height:58px; border-radius:50%; object-fit:cover;">

<div style="font-size:18px; font-weight:600; line-height:1.2;">

Payroll<br>System

</div>

</div>

<!-- Navigation -->

<div style="display:flex; flex-direction:column; gap:8px; font-size:15px;">

<!-- Active -->

<div style="padding:12px 14px; background:#2f3f86; border-radius:8px; font-weight:600; cursor:pointer;">

Dashboard

</div>

<!-- Others -->

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Employees

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Deductions

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Allowances

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Payroll Runs

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Full-Time Payroll

</div>

</div>

</div>

<!-- User -->

<div style="display:flex; align-items:center; gap:10px;">

<div style="width:36px; height:36px; border-radius:50%; background:#d9d9d9;"></div>

<div style="font-size:12px;">

<div>email@email.com</div>

<div style="opacity:0.7;">User</div>

</div>

</div>

</div>

<!-- MAIN CONTENT -->

<div style="flex:1; background:#f4f6f9; padding:35px 40px; box-sizing:border-box;">

<!-- Header -->

<div style="margin-bottom:25px;">

<div style="font-size:28px; font-weight:700; color:#222;">Welcome back!</div>

<div style="font-size:14px; color:#666; margin-top:6px;">

Lorem ipsum dolor sit amet, consectetur adipiscing elit

</div>

</div>

<!-- TOP CARDS -->

<div style="display:flex; gap:30px; margin-bottom:30px;">

<div style="flex:1; height:105px; background:white; border-radius:12px; padding:18px; box-shadow:0 6px 14px rgba(0,0,0,0.08); font-size:13px; font-weight:600;">

ACTIVE EMPLOYEES

</div>

<div style="flex:1; height:105px; background:white; border-radius:12px; padding:18px; box-shadow:0 6px 14px rgba(0,0,0,0.08); font-size:13px; font-weight:600;">

LAST PAYROLL RUN

</div>

<div style="flex:1; height:105px; background:white; border-radius:12px; padding:18px; box-shadow:0 6px 14px rgba(0,0,0,0.08); font-size:13px; font-weight:600;">

ACTIVE DEDUCTIONS

</div>

</div>

<!-- LOWER SECTION -->

<div style="display:flex; gap:30px;">

<!-- ACTIVITY -->

<div style="flex:2; background:white; border-radius:12px; padding:20px 20px 25px; box-shadow:0 6px 14px rgba(0,0,0,0.08);">

<!-- Header -->

<div style="display:flex; justify-content:space-between; align-items:center; margin-bottom:15px;">

<div style="font-size:18px; font-weight:600;">Recent Payroll Activity</div>

<div style="width:42px; height:20px; background:#e6e6e6; border-radius:20px;"></div>

</div>

<!-- Table -->

<div style="border-radius:6px; overflow:hidden;">

<table style="width:100%; border-collapse:collapse; font-size:13px;">

<thead>

<tr style="background:#e35d5d; color:white;">

<th style="padding:12px 15px; text-align:left;">PERIOD</th>

<th style="padding:12px 15px; text-align:left;">STATUS</th>

<th style="padding:12px 15px; text-align:left;">TOTAL PAYOUT</th>

</tr>

</thead>

</table>

</div>

</div>

<!-- QUICK ACTIONS -->

<div style="width:270px; background:white; border-radius:12px; padding:20px; box-shadow:0 6px 14px rgba(0,0,0,0.08);">

<div style="font-size:18px; font-weight:600; margin-bottom:15px;">

Quick Actions

</div>

<button style="width:100%; padding:10px; margin-bottom:12px; border:1px solid #cfcfcf; background:#f9f9f9; border-radius:6px; font-size:13px; cursor:pointer;">

+ Add New Employee

</button>

<button style="width:100%; padding:10px; margin-bottom:12px; border:1px solid #cfcfcf; background:#f9f9f9; border-radius:6px; font-size:13px; cursor:pointer;">

+ Manage Deductions

</button>

<button style="width:100%; padding:12px; border:none; background:#2d1b7b; color:white; border-radius:6px; font-size:13px; font-weight:600; cursor:pointer;">

Run Monthly Payroll

</button>

</div>

</div>

</div>

</div>

</body>

</html>

DEDUCTION

92% of storage used … If you run out, you can't create, edit, and upload files. Get 30 GB for ₱10 for 3 months ₱49.

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<title>Deductions</title>

</head>

<body style="margin:0; font-family:Arial, sans-serif; background:#1c1c1c;">

<div style="display:flex; height:100vh; overflow:hidden;">

<!-- SIDEBAR -->

<div style="width:250px; background:#4458a6; color:white; display:flex; flex-direction:column; justify-content:space-between; padding:25px 15px; box-sizing:border-box; flex-shrink:0;">

<div>

<div style="display:flex; align-items:center; gap:12px; margin-bottom:40px;">

<img src="logo.jfif" style="width:58px; height:58px; border-radius:50%;">

<div style="font-size:18px; font-weight:600;">Payroll<br>System</div>

</div>

<div style="display:flex; flex-direction:column; gap:8px;">

<div style="padding:12px;">Dashboard</div>

<div style="padding:12px;">Employees</div>

<div style="padding:12px; background:#2f3f86; border-radius:8px; font-weight:600;">Deductions</div>

<div style="padding:12px;">Allowances</div>

<div style="padding:12px;">Payroll Runs</div>

<div style="padding:12px;">Full-Time Payroll</div>

</div>

</div>

<div style="display:flex; align-items:center; gap:10px;">

<div style="width:36px; height:36px; border-radius:50%; background:#d9d9d9;"></div>

<div style="font-size:12px;">

<div>email@email.com</div>

<div style="opacity:0.7;">User</div>

</div>

</div>

</div>

<!-- MAIN -->

<div style="flex:1; overflow-y:auto; background:#f4f6f9;">

<div style="padding:35px 40px;">

<!-- TITLE -->

<div style="margin-bottom:25px;">

<div style="font-size:26px; font-weight:700;">Deductions</div>

<div style="font-size:14px; color:#666;">Manage deduction categories and assign them</div>

</div>

<!-- CONTENT WRAPPER -->

<div style="display:flex; gap:30px; align-items:flex-start; justify-content:flex-start;">

<!-- LEFT CARD (FIXED WIDTH) -->

<div style="width:720px; background:white; border-radius:12px; padding:22px; box-shadow:0 6px 14px rgba(0,0,0,0.08);">

<div style="font-size:18px; font-weight:600; margin-bottom:15px;">

Deduction Categories

</div>

<table style="width:100%; border-collapse:collapse; font-size:13px; margin-bottom:20px;">

<thead>

<tr style="background:#e35d5d; color:white;">

<th style="padding:12px;">NAME</th>

<th style="padding:12px;">STD. RATE</th>

<th style="padding:12px;">TYPE</th>

<th style="padding:12px;">RECURRING</th>

<th style="padding:12px;">ACTIONS</th>

</tr>

</thead>

</table>

<div style="font-weight:600; margin-bottom:10px;">Add New Type</div>

<div style="display:flex; gap:10px; margin-bottom:10px;">

<input placeholder="Name" style="flex:2; padding:8px; border-radius:6px; border:1px solid #ccc;">

<input placeholder="Fixed" style="flex:1; padding:8px; border-radius:6px; border:1px solid #ccc;">

<input placeholder="Rate" style="flex:1; padding:8px; border-radius:6px; border:1px solid #ccc;">

</div>

<div style="display:flex; gap:10px;">

<input placeholder="Description" style="flex:3; padding:8px; border-radius:6px; border:1px solid #ccc;">

<button style="padding:8px 18px; background:#2d1b7b; color:white; border:none; border-radius:6px;">

Add Category

</button>

</div>

</div>

<!-- RIGHT CARD (FIXED WIDTH) -->

<div style="width:360px; background:white; border-radius:12px; padding:22px; box-shadow:0 6px 14px rgba(0,0,0,0.08);">

<div style="font-size:18px; font-weight:600; margin-bottom:15px;">

Assign to Employee

</div>

<div style="font-size:13px; margin-bottom:6px;">Select Employee</div>

<input style="width:100%; box-sizing:border-box; padding:9px; margin-bottom:14px; border-radius:6px; border:1px solid #ccc;">

<div style="font-size:13px; margin-bottom:6px;">Deduction Types</div>

<input style="width:100%; box-sizing:border-box; padding:9px; margin-bottom:14px; border-radius:6px; border:1px solid #ccc;">

<div style="display:flex; gap:10px; margin-bottom:14px;">

<input placeholder="Override Amount" style="flex:1; padding:9px; border-radius:6px; border:1px solid #ccc;">

<input placeholder="Effective Date" style="flex:1; padding:9px; border-radius:6px; border:1px solid #ccc;">

</div>

<button style="width:100%; padding:12px; background:#2d1b7b; color:white; border:none; border-radius:6px; font-weight:600;">

Assign Deduction

</button>

</div>

</div>

</div>

</div>

</div>

</body>

</html>

EMPLOYEE

92% of storage used … If you run out, you can't create, edit, and upload files. Get 30 GB for ₱10 for 3 months ₱49.

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<title>Employees</title>

</head>

<body style="margin:0; font-family:Arial, sans-serif; background:#1c1c1c;">

<div style="display:flex; height:100vh;">

<!-- SIDEBAR -->

<div style="width:250px; background:#4458a6; color:white; display:flex; flex-direction:column; justify-content:space-between; padding:25px 15px; box-sizing:border-box;">

<div>

<!-- Logo -->

<div style="display:flex; align-items:center; gap:12px; margin-bottom:40px;">

<img src="logo.jfif" style="width:58px; height:58px; border-radius:50%; object-fit:cover;">

<div style="font-size:18px; font-weight:600; line-height:1.2;">

Payroll<br>System

</div>

</div>

<!-- Navigation -->

<div style="display:flex; flex-direction:column; gap:8px; font-size:15px;">

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Dashboard

</div>

<!-- ACTIVE PAGE -->

<div style="padding:12px 14px; background:#2f3f86; border-radius:8px; font-weight:600; cursor:pointer;">

Employees

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Deductions

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Allowances

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Payroll Runs

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Full-Time Payroll

</div>

</div>

</div>

<!-- User -->

<div style="display:flex; align-items:center; gap:10px;">

<div style="width:36px; height:36px; border-radius:50%; background:#d9d9d9;"></div>

<div style="font-size:12px;">

<div>email@email.com</div>

<div style="opacity:0.7;">User</div>

</div>

</div>

</div>

<!-- MAIN CONTENT -->

<div style="flex:1; background:#f4f6f9; padding:35px 40px; box-sizing:border-box;">

<!-- HEADER -->

<div style="display:flex; justify-content:space-between; align-items:center; margin-bottom:20px;">

<div>

<div style="font-size:28px; font-weight:700; color:#222;">Employees</div>

<div style="font-size:14px; color:#666; margin-top:6px;">

Lorem ipsum dolor sit amet, consectetur adipiscing elit

</div>

</div>

<!-- BUTTON -->

<button style="padding:10px 16px; background:#2d1b7b; color:white; border:none; border-radius:6px; font-size:13px; cursor:pointer;">

+ Add New Employee

</button>

</div>

<!-- TABLE HEADER -->

<div style="background:#e35d5d; color:white; border-radius:4px; overflow:hidden;">

<table style="width:100%; border-collapse:collapse; font-size:12px;">

<thead>

<tr>

<th style="padding:12px 10px; text-align:left;">EMP ID</th>

<th style="padding:12px 10px; text-align:left;">NAME</th>

<th style="padding:12px 10px; text-align:left;">DEPARTMENT</th>

<th style="padding:12px 10px; text-align:left;">DESIGNATION</th>

<th style="padding:12px 10px; text-align:left;">JOINING DATE</th>

<th style="padding:12px 10px; text-align:left;">BASIC SALARY</th>

<th style="padding:12px 10px; text-align:left;">STATUS</th>

<th style="padding:12px 10px; text-align:left;">ACTIONS</th>

</tr>

</thead>

</table>

</div>

</div>

</div>

</body>

</html>

FULL-TIME PAYROLL

92% of storage used … If you run out, you can't create, edit, and upload files. Get 30 GB for ₱10 for 3 months ₱49.

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<title>Faculty Payroll</title>

</head>

<body style="margin:0; font-family:Arial, sans-serif; background:#1c1c1c;">

<div style="display:flex; height:100vh;">

<!-- SIDEBAR -->

<div style="width:250px; background:#4458a6; color:white; display:flex; flex-direction:column; justify-content:space-between; padding:25px 15px; box-sizing:border-box;">

<div>

<!-- Logo -->

<div style="display:flex; align-items:center; gap:12px; margin-bottom:40px;">

<img src="logo.jfif" style="width:58px; height:58px; border-radius:50%; object-fit:cover;">

<div style="font-size:18px; font-weight:600; line-height:1.2;">

Payroll<br>System

</div>

</div>

<!-- Navigation -->

<div style="display:flex; flex-direction:column; gap:8px; font-size:15px;">

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Dashboard

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Employees

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Deductions

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Allowances

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Payroll Runs

</div>

<!-- ACTIVE PAGE -->

<div style="padding:12px 14px; background:#2f3f86; border-radius:8px; font-weight:600; cursor:pointer;">

Full-Time Payroll

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Utility

</div>

</div>

</div>

<!-- User -->

<div style="display:flex; align-items:center; gap:10px;">

<div style="width:36px; height:36px; border-radius:50%; background:#d9d9d9;"></div>

<div style="font-size:12px;">

<div>email@email.com</div>

<div style="opacity:0.7;">User</div>

</div>

</div>

</div>

<!-- MAIN CONTENT -->

<div style="flex:1; background:#f4f6f9; padding:35px 40px; box-sizing:border-box; overflow:auto;">

<!-- Header -->

<div style="margin-bottom:25px;">

<div style="font-size:26px; font-weight:700; color:#222;">FACULTY PAYROLL</div>

</div>

<!-- Payroll Info -->

<div style="margin-bottom:20px; font-size:14px; color:#333;">

<div style="margin-bottom:6px;"><b>Payroll Period:</b></div>

<div><b>Cut-off Period:</b></div>

</div>

<!-- TABLE CARD -->

<div style="background:white; border-radius:12px; padding:20px; box-shadow:0 6px 14px rgba(0,0,0,0.08);">

<!-- Scrollable Table -->

<div style="overflow-x:auto;">

<table style="border-collapse:collapse; min-width:1500px; width:100%; font-size:13px;">

<thead>

<tr style="background:#e35d5d; color:white;">

<th style="padding:10px; border:1px solid #c94c4c;">No.</th>

<th style="padding:10px; border:1px solid #c94c4c;">Name</th>

<th style="padding:10px; border:1px solid #c94c4c;">Basic Pay</th>

<th style="padding:10px; border:1px solid #c94c4c;">Earned for the Period</th>

<th style="padding:10px; border:1px solid #c94c4c;">Load</th>

<th style="padding:10px; border:1px solid #c94c4c;">Over Time</th>

<th style="padding:10px; border:1px solid #c94c4c;">Differential</th>

<th style="padding:10px; border:1px solid #c94c4c;">Substitution</th>

<th style="padding:10px; border:1px solid #c94c4c;">Adj. (-)</th>

<th style="padding:10px; border:1px solid #c94c4c;">Absences</th>

<th style="padding:10px; border:1px solid #c94c4c;">Latest/UT</th>

<th style="padding:10px; border:1px solid #c94c4c;">HDMF Cont.</th>

<th style="padding:10px; border:1px solid #c94c4c;">HDMF Loans</th>

<th style="padding:10px; border:1px solid #c94c4c;">HDMF MP2</th>

<th style="padding:10px; border:1px solid #c94c4c;">Total Deduction</th>

<th style="padding:10px; border:1px solid #c94c4c;">Honorarium</th>

<th style="padding:10px; border:1px solid #c94c4c;">Net Pay</th>

</tr>

</thead>

<tbody>

<!-- Sample rows -->

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

</tbody>

</table>

</div>

</div>

</div>

</div>

</body>

</html>

UTILITY

92% of storage used … If you run out, you can't create, edit, and upload files. Get 30 GB for ₱10 for 3 months ₱49.

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<title>Utility</title>

</head>

<body style="margin:0; font-family:Arial, sans-serif; background:#1c1c1c;">

<div style="display:flex; height:100vh;">

<!-- SIDEBAR -->

<div style="width:250px; background:#4458a6; color:white; display:flex; flex-direction:column; justify-content:space-between; padding:25px 15px; box-sizing:border-box;">

<div>

<!-- Logo -->

<div style="display:flex; align-items:center; gap:12px; margin-bottom:40px;">

<img src="logo.jfif" style="width:58px; height:58px; border-radius:50%; object-fit:cover;">

<div style="font-size:18px; font-weight:600; line-height:1.2;">

Payroll<br>System

</div>

</div>

<!-- Navigation -->

<div style="display:flex; flex-direction:column; gap:8px; font-size:15px;">

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Dashboard

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Employees

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Deductions

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Allowances

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Payroll Runs

</div>

<div onmouseover="this.style.background='#3a4f99'" onmouseout="this.style.background='transparent'"

style="padding:12px 14px; border-radius:8px; cursor:pointer;">

Full-Time Payroll

</div>

<!-- ACTIVE -->

<div style="padding:12px 14px; background:#2f3f86; border-radius:8px; font-weight:600; cursor:pointer;">

Utility

</div>

</div>

</div>

<!-- User -->

<div style="display:flex; align-items:center; gap:10px;">

<div style="width:36px; height:36px; border-radius:50%; background:#d9d9d9;"></div>

<div style="font-size:12px;">

<div>email@email.com</div>

<div style="opacity:0.7;">User</div>

</div>

</div>

</div>

<!-- MAIN CONTENT -->

<div style="flex:1; background:#f4f6f9; padding:35px 40px; box-sizing:border-box; overflow:auto;">

<!-- Header -->

<div style="margin-bottom:25px;">

<div style="font-size:26px; font-weight:700; color:#222;">UTILITY</div>

</div>

<!-- Info -->

<div style="margin-bottom:20px; font-size:14px; color:#333;">

<div style="margin-bottom:6px;"><b>Payroll Period:</b></div>

<div><b>Cut-off Period:</b></div>

</div>

<!-- TABLE CARD -->

<div style="background:white; border-radius:12px; padding:20px; box-shadow:0 6px 14px rgba(0,0,0,0.08);">

<div style="overflow-x:auto;">

<table style="border-collapse:collapse; min-width:1400px; width:100%; font-size:13px;">

<thead>

<tr style="background:#e35d5d; color:white;">

<th style="padding:10px; border:1px solid #c94c4c;">No.</th>

<th style="padding:10px; border:1px solid #c94c4c;">Name</th>

<th style="padding:10px; border:1px solid #c94c4c;">Rate per Day</th>

<th style="padding:10px; border:1px solid #c94c4c;">Earned for the Period</th>

<th style="padding:10px; border:1px solid #c94c4c;">OT/Holiday Pay</th>

<th style="padding:10px; border:1px solid #c94c4c;">Adj.(+)</th>

<th style="padding:10px; border:1px solid #c94c4c;">Latest/UT</th>

<th style="padding:10px; border:1px solid #c94c4c;">Adj. (-)</th>

<th style="padding:10px; border:1px solid #c94c4c;">HDMF Cont.</th>

<th style="padding:10px; border:1px solid #c94c4c;">HDMF Loans</th>

<th style="padding:10px; border:1px solid #c94c4c;">Cash Advance</th>

<th style="padding:10px; border:1px solid #c94c4c;">Total Deduction</th>

<th style="padding:10px; border:1px solid #c94c4c;">Net Pay</th>

<th style="padding:10px; border:1px solid #c94c4c;">ATM</th>

<th style="padding:10px; border:1px solid #c94c4c;">Non ATAM</th>

</tr>

</thead>

<tbody>

<!-- Sample rows -->

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

<tr>

<td style="border:1px solid #ddd; height:34px;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

<td style="border:1px solid #ddd;"></td>

</tr>

</tbody>

</table>

</div>

</div>

</div>

</div>

</body>

</html>

### NEXT WEEK PLAN:

• Continue frontend development and complete remaining pages
• Start integrating backend functionality using PHP

### REMARKS:

The team successfully transitioned from design to development, marking a major step forward in building the system.