# ACCOMPLISHMENT / DOCUMENTATION REPORT

PROJECT TITLE: ALM Biometric Attendance Payroll System Management
TEAM NAME: FRONTEND
MEMBER NAME:

- Robis, Brent Kristian L.

- Prisno, Wyne C.

- Calo, Jayke Louise

- Calvo, Cherose Angela C.

- Caalim, Arianne Mae

- Canonce, Beverly

- Aucilla, Criselda Vhie O.

- Rafales, Caren A.

- Lacambra, Alfonse

WEEK NUMBER: Week 1
COVERAGE PERIOD: March 9 – March 14, 2026

### SUMMARY OF THE WEEK:

During the first week, the team focused on creating the complete low-fidelity wireframe of the system using Figma. The team leader, worked on most of the system pages, while the other member specifically assisted in designing the full-time payroll and utility pages. Our contribution included creating the layout, structure, and navigation flow for these pages. By the end of the week, the wireframes were finalized and provided a clear blueprint for the high-fidelity design phase.

### DAILY PROGRESS LOG:

Monday: Conducted initial meeting and discussed system requirements and overall flow.
Tuesday: Assisted Brent in planning layout for full-time payroll page.
Wednesday: Created low-fidelity wireframe for full-time payroll page in Figma.
Thursday: Designed utility page wireframe and worked on navigation flow.
Friday: Reviewed the pages with Brent and suggested improvements.
Saturday: Finalized my wireframes and ensured proper alignment with other pages.

### TASKS COMPLETED:

• Created low-fidelity wireframes for full-time payroll and utility pages
• Assisted in refining layout and navigation flow for these pages

### TASKS IN PROGRESS:

• Reviewing wireframes for minor improvements
• Preparing designs for conversion to high-fidelity

### PROBLEMS ENCOUNTERED:

• Difficulty deciding the layout for certain interface elements
• Minor inconsistencies in navigation flow

### SOLUTIONS APPLIED:

• Collaborated with Brent to finalize the design
• Adjusted layouts and flow based on feedback

### PROOF OF WORK:

• (WALA PO)

### NEXT WEEK PLAN:

• Convert low-fidelity wireframes into high-fidelity designs

### REMARKS:

Focusing on the full-time payroll and utility pages allowed me to gain hands-on experience in interface planning while contributing meaningfully to the team’s progress.